# **Anis – Supplier Interface – Project Manager**

## **Project Manager:**


* As a project manager, I have a job like meeting time documentation making sure to take time of all the meeting we have in the class and out in the library, also to make sure to note all the main details on that meeting.
* Also making the project plan such as for first part of the assignment we were full of ideas on what we wanted to make and looking on that we decided on making the F.E.C.P.H supermarket the letter in the name represent all the product that we will be selling such as F (food), E (electronic), C (Cloths), P (pharmacy), H (house and furniture). Also decide to make both app and website which at time looked good but as week passed we realised more error and lack in time got us to make a decision to choose on component to work on so looking at how underdeveloped and error app was having we decide to come back on to finish it If time we spared. So that was my another job as a project manager to take everyone options and move on it.

## **Sub Project Plan**

* As for me, my sub project plan will be working on the supplier list, which is to provide a proper and reliable supplier with their name and link on the website which the user will be able to look upon.
* Another was the mobile app which was on hold for the lack of time as well the error we were having on it.

## **Risk Register**

* This are some of the risk that I have found with in throught the team project some with me and some with the whole team:



## **Requirements**

* This are the requirement that we came up with for the suppliers interface but as week pass there are some of the requirement which has to be removed because of the time delayed .

**Supplier Interface Requirements**

* User should be able to view stock amount. **REMOVED**
* There should be a list of suppliers with their details.
* User should be able to select a supplier.
* User should be able to select type of product from supplier.
* User should be able to place order with supplier.
* Stock should be updated. **REMOVED**

## **Software**

* I have been using the Note++ for the making of the website . While making a html page. As for the app we were using android studio.

## /Users/anis/Desktop/Screen Shot 2017-04-07 at 21.03.34.png**Component Integration**

* This is the my role the supplier interface which is to create a supplier page so that the user can see the list of all the auppliers.

## **Testing**

* After it all listed and done I am to check each button if they will open to the each supplier webpage. In which their will be products that can choose to order from.