Jennifer Odongo

21256488

Assignment

Contents

[**Project** 2](#_Toc476040153)

[**Introduction** 2](#_Toc476040154)

[**Project Plan** 2](#_Toc476040155)

[**Project Lifecycle** 3](#_Toc476040156)

[**Week 1** 3](#_Toc476040157)

[**Week 2** 4](#_Toc476040158)

[**Week 3** 4](#_Toc476040159)

[**Week 4** 4](#_Toc476040160)

[**Week 5** 4](#_Toc476040161)

[**Week 6** 4](#_Toc476040162)

[**Week 7** 5](#_Toc476040163)

[**Week 8** 5](#_Toc476040164)

[**Week 9** 5](#_Toc476040165)

[**Week 10** 5](#_Toc476040166)

[**Week 11** 5](#_Toc476040167)

[**Week 12** 5](#_Toc476040168)

[**Week 13** 5](#_Toc476040169)

[**Software** 6](#_Toc476040170)

[**Website** 6](#_Toc476040171)

[**Component Integration on Website** 6](#_Toc476040172)

[**Website Testing** 6](#_Toc476040173)

[**Application** 6](#_Toc476040174)

[**Component Integration on Application** 6](#_Toc476040175)

[**Application Testing** 6](#_Toc476040176)

[**Appendix** 6](#_Toc476040177)

[**Website** 6](#_Toc476040178)

[**Main page** 6](#_Toc476040179)

[**Application** 6](#_Toc476040180)

[**Main page** 6](#_Toc476040181)

# **Project**

## **Introduction**

T

## **Project Plan**

Project Objective

The objective of the project was to

**Requirements**

A list of user requirements were created for each component of the software to help break down the tasks we needed to do. With this we were able to get the most important aspects of the software completed first leaving us with enough time to add any extra features we wanted.

**Core Requirements**

* A customer should be able to register/login or use software as a guest.
* A customer should be able to view a list of items on offer.
* A customer should be able to filter through the items on view.
* A customer should be able to select an item.
* A customer should be able to increase or decrease the quantity of items.
* A customer should be able to add items to a basket.
* A customer should be able to checkout.
* A customer should be able to set a delivery date

**Loyalty Scheme Requirements**

* A customer should be able to register to a loyalty company.
* A customer should be assigned a loyalty card.
* Points should be added to a loyalty card when the customer shops.
* Points should be removed from a loyalty card when customers use their loyalty card as payment.
* A customer should receive special deals for loyalty points and discounts.

**Supplier Interface Requirements**

* User should be able to view stock amount.
* There should be a list of suppliers with their details.
* User should be able to select a supplier.
* User should be able to select type of product from supplier.
* User should be able to place order with supplier.
* Stock should be updated.

**Payment Requirement**

* A customer should receive payment request when attempting to check out.
* Customer should receive a confirmation or denial for their payment.

**Marketing Requirements**

* User should be able to view the types of items purchased by a customer.
* User should be able to send recommendations/deals to customers.

**Software and resources**

To create our software we needed to use a number of software and resources.

Application

First of all to create an application

Website

WBS

Charts

Task relationship


Assign technical and non-technical roles to all team members

Schedule

Logo

Colour scheme

Name



# **Project Lifecycle**

## **Week 1**

The first week of our project was spent on establishment. This involved recognising software requirements, defining roles, making a project plan and creating a schedule for the whole team to follow.

For the requirements, we read the case study, looked at the core and different components then used both of these resources to write down what we thought the software requirements would be. Things like customer being able to view items and placing items in baskets.

In defining roles, we looked at a list of roles, technical and non-technical, provided for us and discussed which roles we would be comfortable with. For the non-technical roles, it was decided that Anis would be the Project Manager because he know how to take minutes, something that was part of the role for a Project Manager. Jennifer took the role of Documenting as she felt she would be able to do this. Nazir was assigned the role of Integration and Benjamin was given the role of Quality Assurance. For the technical roles We decided that Anis would develop the Suppliers Interface component, Jennifer would develop the Loyalty Scheme component, Nazir would develop the Payment component and Benjamin would develop the Marketing component.

We created a project plan

We created a schedule

## **Week 2**

The goal of week was to name our supermarket, create a logo, choose a colour scheme and create templates for diagrams we were going to include. For example, Work Breakdown structure, Gantt Chart and other charts.

We were able to come up with a name for our supermarket. The name that we chose was FCEPH. We chose this name because it stands for Food, Clothing, Electronics, Pharmacy and Household.

What acc happened

any changes?

Name, logo, colour scheme, templates

## **Week 3**

WBS, Charts, development

The goal of week

What acc happened

any changes?

## **Week 4**

Development, Presentation

The goal of week

What acc happened

any changes?

## **Week 5**

Development, Presentation

The goal of week

What acc happened

any changes?

## **Week 6**

Presentation, Development, individual development

This week’s goal was to deliver our presentation, finish the development of our core software and layout the plans for our individual development.

We prepared for our presentation by …

Our core software was not finished

Because our core software was not finished, we did not start planning to begin our individual development.

any changes?

## **Week 7**

Development, individual development

The goal of week

What acc happened

any changes?

## **Week 8**

Development, individual development

The goal of week

What acc happened

any changes?

## **Week 9**

Development, individual development

The goal of week

What acc happened

any changes?

## **Week 10**

Development, individual development

The goal of week

What acc happened

any changes?

## **Week 11**

Development, individual development

The goal of week

What acc happened

any changes?

## **Week 12**

Documentation group/individual

The goal of week

What acc happened

any changes?

## **Week 13**

Documentation group/individual

The goal of week

What acc happened

any changes?

# **Software**

## **Website**

E

## **Component Integration on Website**

e

## **Website Testing**

e

## **Application**

E

## **Component Integration on Application**

e

## **Application Testing**

e

# **Appendix**

## **Website**

### **Main page**

sjdajksa

## **Application**

### **Main page**

sjdajksa