## Slide 1: Group 3 – FCEPH
Team Project
Anis Subba - Jennifer Odongo - Benjamin Mapamboli - Nazir Mohammmad
https://github.com/AKLBeast/AKLbeast-

## Slide 2: FCEPH | Introduction

## Slide 3: FCEPH | Recap
FCEPH is a supermarket that sells Food, Clothes, Electronics, Health & beauty and Household products.
We chose the name FCEPH because it stands for Food, Clothing, Electronics, Pharmacy and Household.
What did we do
We created a website for our project.

## Slide 4: FCEPH | Anis
Project Manager
  Meeting Minute Documentation
  Project Planning with the team
Suppliers Interface
  User should be able to view stock amount. REMOVED
  There should be a list of suppliers with their details.
  User should be able to select a supplier.
  User should be able to select type of product from supplier.
  User should be able to place order with supplier.
  Stock should be updated. REMOVED

## Slide 5: FCEPH | Anis – Project Plan
WBS: It tell you what divides my roles and duties in the whole project.
Risk Registry : Show you some of the Positive Risk and Negative Risk developed in the project.
Gantt Chart showing you how much time it took me to finish certain aspect of the projects.
This is a preview of my Supplier Page.

## Slide 6: FCEPH | Jennifer
Documentation
  Documenting the project
  Chart
Loyalty Scheme
  A customer should be able to register to a loyalty company.
  A customer should be assigned a loyalty card - removed
  Points should be added - Implied
  Points should be removed - removed
  Receive special deals for loyalty points and discounts.

## Slide 7: FCEPH | Jennifer – Project Plan
Work breakdown Structure
  Breakdown workload
  Project seem more manageable
Risk register
  Negative Risks
  Positive Risks
No. | Rank | Risk | Description | Category | Root | Triggers | Potential Responses | Risk Owner | Status
R1 | 1 | Incompletion | Not finishing the sub component on time | Negative | Started component late because core was unfinished | Passing deadlines set for tasks | Spend more time on component | Jennifer, Ben | Risk avoided
R4 | 2 | Extra time | Finishing things on time/early | Positive | Spending more time on the component | Finishing the component early | Spend more time on component | Jennifer | Risk avoided

## Slide 8: FCEPH | Nazir
Integration
  I created an integration plan for everyone's component.
  Joining components into the core.
Payment
  Used paper-input and paper- button polymer components
  Include customer account details
  Confirm –Cancel buttons
  Style CSS

## Slide 9: FCEPH | Nazir – Project Plan
Risk Register
  Positive –Negative Risks within the project.
Payment Requirement
  A customer should receive payment request when attempting to check out.
  Customer should receive a confirmation or denial for their payment.
Software
  Note++, NetBeans and Bracket.
Component Integration
  Checkout Payment Client Info Confirm Payment Cancel Payment

## Slide 10: FCEPH | Benjamin
Quality Assurance
  Checking the quality of work produced by the team
  Risk Register
Marketing
  User should be able to view the types of items purchased by a customer.
  User should be able to send recommendations/deals to customers.

## Slide 11: FCEPH | Benjamin – Project Plan
Risk Breakdown Structure

## Slide 12: Any Questions?